IMPLEMENTATION BLUEPRINT  |  VICTORIA AUSTRALIA

# Victorian Home Investment Data Platform

A source-grounded Azure data engineering ecosystem for suburb screening, investment analysis and alerts

Prepared for an individual home buyer and property investor

Research current to 5 September 2026

Recommended starting point

Build a cost-conscious Azure MVP with scheduled Python functions, immutable files in ADLS Gen2, curated Azure SQL marts, Microsoft Entra identities, Power BI, GitHub OIDC and Resend. Do not add Spark until measured workload size justifies it.

The system ranks evidence and uncertainty. It does not promise a “best suburb” or guaranteed return.

# How to use this blueprint

This document is both a build plan and an investment-analysis contract. Build the platform in the order shown, keep every score reproducible, and use the result to form a shortlist. Complete property-specific legal, physical, insurance, finance and tax due diligence before purchasing.

| Read first | Use it for |
| --- | --- |
| Architecture and refresh policy | Choose services and avoid false “real-time” expectations |
| Source register and database design | Create ingestion contracts and the SQL model |
| Investment analytics | Build transparent features, scores and scenarios |
| Security and operations | Implement identity, least privilege, monitoring and cost controls |
| Delivery roadmap | Turn the ecosystem into an eleven-week portfolio project |

# Executive answer

Build a small medallion-style platform: Azure Functions for scheduled Python ingestion; Azure Blob Storage or ADLS Gen2 for immutable raw snapshots; Azure SQL Database for cleaned and curated relational data; Microsoft Entra ID and managed identities for access; Key Vault for the Resend secret; Power BI for exploration; and GitHub Actions with OIDC plus Bicep for repeatable deployment. Start without Spark. Add Databricks or Synapse Spark only after measured volume or geospatial processing makes single-node Python inadequate.

Official Victorian sales data is quarterly and the newest quarter is preliminary. Hourly work belongs to real-time transport and disruption feeds, not property-price claims. The product should rank suburbs within comparable cohorts and expose source dates, coverage and sensitivity.

# Target architecture

| Layer | Service | Responsibility |
| --- | --- | --- |
| Acquire | Azure Functions | Timer-triggered Python adapters, backoff, rate-limit handling |
| Raw Bronze | ADLS Gen2 | Immutable source payloads, manifests, checksums and lifecycle |
| Standard Silver | Python plus Parquet | Schemas, geography mapping, types, validation and quarantine |
| Curated Gold | Azure SQL Database | Conformed dimensions, facts, marts, scores and certified views |
| Consume | Power BI and Resend | Interactive analysis, scenario testing and deduplicated alerts |
| Operate | Azure Monitor and GitHub | Logs, SLOs, CI/CD, IaC, approvals and cost controls |

Data flow: publisher -> source adapter -> immutable raw object and manifest -> validated Parquet -> idempotent SQL load -> feature snapshot -> Power BI and alert rules. Every run receives a run_id and every dashboard row can be traced back to source checksums.

# Medallion data architecture

| Layer | Storage and format | Contract and consumers |
| --- | --- | --- |
| Bronze | ADLS Gen2; source-native XLSX, CSV, JSON, GeoJSON, ZIP, Protobuf and GIS files | Immutable payload plus manifest. Ingestion and replay only; never queried by Power BI. |
| Silver | ADLS Gen2; typed Parquet, or Delta after adopting Spark | Canonical, deduplicated, geography-resolved records. Shared input for curated products. |
| Gold | Azure SQL; dimensions, facts, snapshots and certified views | Decision-ready measures for Power BI, alert rules and governed analysis. |

## Bronze immutable ingestion

Store every response byte-for-byte under bronze/{source}/{entity}/extract_date=YYYY-MM-DD/run_id={uuid}/. A sidecar manifest records URL and non-secret parameters, HTTP status, ETag, Last-Modified, SHA-256, retrieved timestamp, observation and publication dates, licence, schema version, bytes and row count. Bronze applies transport checks and duplicate-checksum detection only. Corrections create new objects; nothing is overwritten.

## Silver canonical and validated data

Write typed Parquet under silver/{domain}/{entity}/observation_year=YYYY/. Python standardises dwelling types, dates and locality names; resolves versioned geography crosswalks; documents coordinate reference systems; deduplicates business keys; and adds source_id, source_record_hash, run_id, valid_from, valid_to, is_current and quality status. Invalid records enter quarantine. Schema or reconciliation failure blocks publication. Downstream code never parses raw spreadsheets directly.

## Gold decision products

Load conformed dimensions and facts into Azure SQL at declared grains, then expose certified mart views and materialised snapshots. Gold contains aligned price/rent measures, demand and supply features, transport and risk measures, score snapshots, freshness and property scenarios. Every output retains as_of_date, publication cutoff, score and weight versions, and lineage identifiers. Transactional, idempotent loads leave the previous certified version available if promotion fails.

## Promotion and replay rules

| Promotion | Required gate | Failure behaviour |
| --- | --- | --- |
| Source to Bronze | HTTP/file checks, checksum and manifest completeness | Retry safely; persist failure metadata without publishing an incomplete object |
| Bronze to Silver | Schema, type, uniqueness, geography and reconciliation tests | Quarantine bad rows or fail the dataset according to severity |
| Silver to Gold | Referential integrity, declared grain, freshness and business rules | Rollback transaction and retain previous certified Gold version |
| Gold to consumption | Certification, lineage, score version and privacy/access checks | Power BI and alerts continue using last certified snapshot |

The audit catalogue records run dependencies, Git commit, data-contract version, input/output counts, test results and promotion status. Dev, test and production use separate storage, databases, identities and Key Vaults. Code promotes through CI/CD; data does not flow from development into production. Production backfills use the same pipeline with an explicit date range and approval.

# Source register and cadence

| Source | Cadence | Primary analytical use |
| --- | --- | --- |
| Valuer-General Victoria sales | Quarterly and annual | Price, volume and historical growth |
| Homes Victoria Rental Report | Quarterly | Rent levels and estimated gross yield |
| Victoria in Future | Release based | Population, household and dwelling scenarios |
| ABS API and Building Approvals | Monthly or release based | Demand, income, tenure and supply |
| Vicmap Property and Planning | As often as weekly | Parcels, zones, overlays and boundaries |
| Transport Victoria GTFS | Near real time to static release | Accessibility and reliability aggregates |
| Infrastructure Pipeline and UDP | Annual or budget release | Committed projects and future housing supply |
| Crime, schools and hazards | Quarterly, annual or weekly | Context, amenities and constraint flags |

The Valuer-General reports approximately 93 percent of expected settled sales in the newest quarter. Settlement lag, low transaction counts and changing dwelling mix can distort medians. Retain publication date and revision history and display a provisional flag.

Recommended scheduler: GTFS sample every 5-15 minutes only if needed; disruptions hourly; a 12-hour lightweight metadata poll for changed files; Vicmap weekly; approvals monthly; sales, rents and crime quarterly; infrastructure and UDP annually. Never download or transform unchanged content solely because a cron fired.

# Repository and development environment

Create a private GitHub repository first. Publish code later with synthetic fixtures only. Use protected main, pull requests, required tests and code-owner review for infrastructure and SQL migrations.

| Path | Contents |
| --- | --- |
| infra/bicep | Resources, role assignments, budgets and environment parameters |
| src/ingestion | One adapter per publisher plus shared HTTP and manifest code |
| src/transforms and src/quality | Canonical models, crosswalks, validations and quarantine |
| src/scoring and src/alerts | Versioned features, weights, scenarios and Resend rules |
| sql/migrations | Schemas, tables, indexes, procedures, roles and certified views |
| powerbi | PBIP semantic model and report source |
| tests | Unit, contract, regression, integration and SQL tests |
| .github/workflows | Lint/test, IaC validation, deploy and manual backfill |
| docs | ADRs, data dictionary, lineage, runbooks and licences |

Docker Compose should run the pinned Python environment, Azurite and a local SQL-compatible database for interface tests. Run containers as non-root and inject local secrets from an ignored environment file. Production remains managed Azure SQL.

# Azure resource decisions

| Decision | MVP choice | Trigger to change |
| --- | --- | --- |
| Orchestration | Azure Functions timers | Add Data Factory when dependencies, monitoring or non-code operation becomes burdensome |
| Database | Azure SQL General Purpose serverless | Move to provisioned compute when usage is sustained or warm-up harms reporting |
| Lake | ADLS Gen2 | Retain; partition and lifecycle as history grows |
| Transform | Pandas or Polars plus SQL | Add Spark only for multi-GB backfills, parcel spatial joins or SLA failure |
| BI mode | Power BI Import | Consider DirectQuery only for operational freshness with measured cost/latency |

Serverless SQL auto-scales and can auto-pause in General Purpose. It needs retry logic after resume. Frequent Power BI refresh may repeatedly wake it, so add Azure Budget alerts and inspect real consumption before increasing refresh frequency.

# Database design

Use schemas meta, core, mart, audit and security. Keep source payloads in ADLS. Curated SQL follows a star schema with effective-dated geography and classification dimensions.

| Object family | Examples and declared grain |
| --- | --- |
| Dimensions | date; geography; property type; source; stop; project; risk type |
| Market facts | suburb x property type x period; geography x property type x rent period |
| Demand and supply facts | geography x year x scenario; LGA x month x approval type |
| Context facts | geography x offence x period; stop x route x day; geography x risk x version |
| Marts | suburb_feature_snapshot; suburb_score_snapshot; alert_event |

Use surrogate keys and retain publisher identifiers. Enforce unique constraints at each grain, foreign keys, DECIMAL currency/rates and UTC datetimeoffset ingestion timestamps. Use SCD Type 2 for boundary, name, planning and classification changes. Crosswalks need match_method and confidence because locality, postcode, LGA and ABS areas do not nest cleanly.

# ETL and data quality contract

Write the payload before parsing. The manifest stores URL, ETag, Last-Modified, SHA-256, retrieved_at, publisher period, licence, HTTP status, bytes and row count. A checksum makes reruns idempotent and identifies publisher revisions.

| Gate | Examples |
| --- | --- |
| Transport and file | HTTP success, expected MIME, plausible bytes, checksum and retry policy |
| Schema | Sheet/header signatures, required columns, types and controlled classification values |
| Record | Unique grain, non-negative measures, valid dates/geographies and sensible bounds |
| Relational | Foreign keys, crosswalk confidence, no orphan facts |
| Reconciliation | Published totals, row-count drift and revision deltas |
| Freshness | Expected cadence, source publication lag and pipeline completion SLO |

Quarantine invalid rows and block Gold on critical failures. Store each test, threshold, result and sample failure in audit.data_quality_result. Use pytest plus Pandera or Great Expectations and keep representative historical fixtures so publisher format changes are caught before production.

# Investment analytics and score contract

First publish transparent features: 1/3/5/10-year nominal CAGR, sales liquidity, median stability, aligned rent and price, gross yield, population/household/dwelling growth, approvals per 1,000 dwellings, redevelopment supply, transport access/reliability, distance-weighted committed infrastructure, offence rates per 1,000 residents, affordability, and planning/environmental exposure.

| Component | Initial weight | Interpretation |
| --- | --- | --- |
| Demand and historical growth | 25% | Growth with liquidity and low-volume safeguards |
| Rental fundamentals | 20% | Aligned gross yield, rent trend and vacancy proxy where defensible |
| Supply balance | 15% | Approvals and development pipeline; excess supply lowers score |
| Accessibility | 15% | Service access and aggregated reliability, not raw vehicle volume |
| Infrastructure | 10% | Distance and delivery-stage discounted exposure |
| Liquidity | 5% | Transaction depth and stability |
| Risk and constraints | 10% | Crime context, hazards and planning restrictions |

Score separately for metropolitan houses, metropolitan units and regional houses. Winsorize extremes, robust-scale features, reverse risk measures, penalize inadequate sample size and store score_version and weight_version. Power BI should expose weight sliders and rank sensitivity. Weights are hypotheses, not facts.

Do not train a forecast until you have point-in-time feature snapshots. Backtests must use only data that had actually been published before each simulated purchase date. Compare simple baselines, include transaction costs and report error and ranking stability, not only a high R-squared.

# Property ROI calculator

Keep suburb screening separate from a property cash-flow model. Inputs: purchase price, stamp duty and acquisition costs, deposit, loan, interest, rent, vacancy, management, insurance, council/water/owners-corporation charges, maintenance, tax assumptions and sale costs. Outputs: gross yield, net yield, annual cash flow, cash-on-cash return, break-even appreciation and scenario IRR. Model base, downside and upside cases; have qualified advisers verify finance and tax settings.

# Alerts with Resend

Alert only on material, actionable changes: a watched suburb crosses a score/yield threshold with adequate confidence; a new quarterly release moves rank materially; a planning or hazard exposure changes; a nearby committed project changes stage; a freshness SLO is breached; or a pipeline fails. Use event fingerprints, cooldowns and daily digests to prevent noise.

Keep RESEND_API_KEY in Key Vault and grant only the alert Function managed identity permission to read it. Use an owned, verified sending domain, an API Idempotency-Key and redacted logs. The current free transactional allowance is 100 emails per day and 3,000 per month, with a default five requests per second per team.

# Identity and access management

| Principal | Azure access | SQL access |
| --- | --- | --- |
| Platform administrators | Resource administration through Entra group | Controlled db_owner only when required |
| Ingestion managed identity | Blob contributor, Key Vault read only if needed | Execute loader and write staging only |
| Analyst group | Minimal resource reader | SELECT certified mart views |
| Power BI identity | Network and SQL connection only | SELECT curated views |
| GitHub deployment identity | OIDC and scoped deployment role | Migration runner for approved workflow |

Prefer Entra-only SQL authentication, MFA for humans and managed identities for Azure workloads. Azure resource RBAC and SQL database permissions are separate controls. Use private endpoints after the MVP is stable; during development use narrowly scoped firewall access. Enable Key Vault soft delete, diagnostic logs, encryption, SQL auditing and periodic access reviews.

# Power BI experience

Build a star-schema semantic model over mart views. Use Import mode and incremental refresh by as_of_date. Suggested pages: shortlist; map and cohorts; price/rent trends; demand/supply; access/infrastructure; constraints; source freshness/quality; and property scenarios. Each score visual shows component values, coverage, latest publication date, provisional status and uncertainty grade.

# Delivery roadmap

| Phase | Timing | Exit result |
| --- | --- | --- |
| 0 Define | Week 1 | Buyer constraints, cohorts, data register, licences, score contract and ADRs |
| 1 Foundation | Weeks 2-3 | Bicep, OIDC, storage, SQL, Function, Key Vault, monitoring and CI |
| 2 Core market | Weeks 4-5 | Sales and rents, manifests, crosswalk, quality tests and first mart |
| 3 Demand and supply | Weeks 6-7 | VIF, ABS, approvals, planning, UDP, infrastructure and SCD2 |
| 4 Context and scoring | Weeks 8-9 | Transport, crime, hazards and point-in-time score snapshots |
| 5 BI | Week 10 | Power BI model, report pages and sensitivity controls |
| 6 Operate | Week 11 | Resend, SLOs, runbooks, restore/backfill test and production deployment |
| 7 Improve | Ongoing | Backtests, calibration, drift review and property due diligence workflow |

# First twelve implementation tickets

Create repository, branch rules, issue templates and architecture decision record template.

Write Bicep for resource group, storage, Key Vault, Function, SQL, monitoring, tags and budget.

Configure GitHub-to-Azure OIDC with separate development and production environments.

Implement source-adapter interface and immutable manifest writer.

Build VGV sales adapter with historical fixtures and revision detection.

Build Homes Victoria rent adapter and dwelling-type mapping.

Create geography dimension and explicit crosswalk confidence workflow.

Create SQL migrations for meta, core, mart and audit schemas.

Implement quality result storage, quarantine and pipeline failure policy.

Build the first feature snapshot with growth, liquidity and estimated gross yield.

Publish a Power BI shortlist page with freshness and uncertainty.

Implement a Resend test alert with Key Vault and idempotency.

# Definition of done

An empty environment deploys through reviewed infrastructure as code.

GitHub stores no long-lived Azure credential and applications store no database password.

Every source has a licence, owner, cadence, contract and freshness rule.

A rerun creates no duplicate curated row and raw lineage reproduces every mart value.

Critical quality failures block Gold and create a visible operational event.

Least-privilege tests validate Azure and SQL roles.

Power BI exposes score version, source dates, coverage and uncertainty.

Alerts are deduplicated and monthly Azure cost has a budget and kill switch.

A restore and historical backfill drill completes from the runbook.

# Limits and buying decision

No open dataset can identify guaranteed maximum growth. Suburb medians are not repeat-sales or hedonic indices and can move because the properties sold changed. Rent medians omit many costs. Government projections and projects can change. Treat ranks as screening evidence. Before purchase, obtain an inspection, comparable sales, contract and Section 32 review, finance stress test, insurance quote, planning/council checks and licensed legal, tax and financial advice.

# Primary sources

Land Use Victoria - Property sales statistics

DataVic - Victorian Property Sales Report yearly summary

DataVic - Homes Victoria Rental Report

DataVic - Vicmap Planning REST API

DataVic - Vicmap as a Service

DataVic - GTFS Realtime

ABS - Data API user guide

ABS - Building Approvals methodology March 2026

DTP - Victoria in Future LGA data

DTF - Victorian Infrastructure Pipeline

DTP - Urban Development Program 2025

Microsoft Learn - Azure SQL Database serverless

Microsoft Learn - Microsoft Entra authentication for Azure SQL

Microsoft Learn - GitHub Actions Azure OIDC

Microsoft Learn - Scheduled Azure Function

Microsoft Learn - Power BI data connectivity

Resend - Account quotas and limits

Resend - Managing domains

Resend - Send Email API and idempotency

All web sources accessed 5 September 2026. Dataset availability, licences, API limits, Azure pricing and service capabilities can change; verify them before deployment.